I have created a Master Backup point as requested.

### Backup Summary:

1. Git Tag : Created a tag pre-erp-master-backup in your version control. You can always revert to this state using git checkout pre-erp-master-backup .

2. Database Backup : Saved a copy of your live database to _BACKUPS/cms.db.master_backup_before_erp_20250116 .

3. Code Archive : Zipped the entire source code (App, Scripts, Configs) into _BACKUPS/codebase_master_backup_20250116.zip .

You are now fully protected. If anything goes wrong or if you change your mind about the ERP features, we can restore this exact state in minutes.

Roadmap: Evolving CMSv5 from App to Full College ERP

## 1. Vision and Scope

**Vision:**

Transform the current CMSv5 application from a strong Academic + Fees system into a **full-fledged College ERP** that covers:

- Academic operations (students, programs, divisions, subjects, timetable, exams).

- Finance (fees, online payments, financial reporting).

- Student services (certificates, library, later hostel/transport).

- Administration & management (HR/payroll, inventory, compliance).

- Analytics and reporting for all major stakeholders (Admin, Principal, Clerk, Faculty, Student).

**Approach:**

- **Evolve, don’t rebuild.** Reuse the existing, stable core (students, fees, attendance, materials, PWA) and add the missing ERP modules and reports in **phases**.

- Always keep the system **usable in production** after each phase.

---

## 2. Current State (What We Already Have)

### 2.1 Functional Modules

From the codebase and templates:

- **Students & Academic Structure**

- Students: registration, edit, show, import, promotion, grades, attendance view.

- Programs, Divisions, Subjects: creation and management.

- Subject assignments to faculty/divisions.

- **Faculty & Users**

- Faculty directory, faculty profile.

- System users and roles (Admin, Principal, Clerk, Faculty, Student, etc.).

- **Attendance**

- Attendance marking.

- Admin-level attendance reports (including charts and leaderboards).

- **Fees & Finance**

- Fee heads, structures, per-student dues.

- Fee entry and payment verification queue.

- Bank details management.

- Receipts, semester-wise and consolidated.

- Payment proof uploads.

- **Materials & Announcements**

- Materials hub, upload, edit, moderation.

- Subject-wise materials.

- Announcements and notice board + archive.

- **Imports & System Health**

- Student/subject imports with dry-run and logs.

- System status screen (DB/cache/email/storage health).

- **PWA & API**

- PWA: manifest, service worker, offline page.

- OpenAPI spec for API endpoints (openapi.yaml).

### 2.2 Existing Reporting Capabilities

**General Reports (reports.html):**

- Enrollment Summary (by program/semester/medium).

- Fees Summary (by status with total amount).

- Fees Program Status:

- Per-student paid, due, bucket (Full/Partial/None) with summary counts.

- CSV export.

- Materials Publishing Summary:

- Per-subject total/published/flagged.

- Subject Lectures:

- Per-lecture records (date, period, timing, division) + total count.

- CSV export.

- Attendance Threshold Report:

- Per-student attendance below/above threshold (with filters).

- CSV export.

- Division Capacity vs Enrolled:

- Per-division capacity, enrolled, utilization %, medium split (Principal role).

**Attendance Analytics (attendance_report_admin.html):**

- Subject-wise and division-wise attendance percentages.

- Student presence leaderboard for a selected subject.

- Charts for subject and division attendance.

**Analytics Dashboard Print (analytics_report_print.html):**

- Key indicators:

- Lectures conducted.

- Active faculty.

- Materials count.

- Program performance matrix:

- Fees, faculty strength, materials count, average attendance, performance badge.

These give a solid base for **enrollment, fees, attendance, materials, and division utilization**.

---

## 3. Target ERP Capabilities (What We Want)

The target is to reach an ERP that provides:

### 3.1 Academic Operations

- Timetable / Scheduling.

- Full Exam and Results Management:

- Exam definitions, components, marks entry, GPA/CGPA, transcripts.

- Library Management:

- Catalog, issue/return, fines, integration with student/faculty records.

### 3.2 Student & Campus Services

- Certificates and Letters:

- Bonafide, fee payment, leaving/transfer certificates, etc.

- (Later) Hostel and Transport management.

- (Later) Placement and alumni modules.

### 3.3 Administration & Operations

- (Later) HR & Payroll:

- Staff attendance, leave management, salary processing.

- (Later) Inventory/Asset Management:

- Lab and IT assets tracking.

- Grievance/Helpdesk:

- Complaint tracking, resolution workflows (especially for compliance).

### 3.4 Reporting and Analytics

- GPA and performance reports across divisions and programs.

- NEP Exit eligibility reports.

- Faculty-specific analytics (their subjects, their attendance and materials).

- Student self-service performance snapshots.

- Compliance-ready exports for accreditation and regulators.

### 3.5 Technical Foundations

- Consistent API for all reports and modules.

- Clean permission model per role.

- PWA with better offline behavior.

- Later: multi-institute capability (multi-tenancy) if needed.

---

## 4. Gap Analysis: What We Have vs. What We Need

### 4.1 Academic Operations

**We have:**

- Students, Programs, Divisions, Subjects.

- Attendance (marking + admin reports).

- Grades per student (basic).

**We need:**

1. **Timetable Module**

- Define time-slots (periods) per day.

- Create per-division timetable:

- subject, faculty, room, time.

- Views:

- Timetable for division.

- Timetable for faculty.

- Printable PDF/HTML.

2. **Exams & Result Management**

- Master data:

- Exam types (Midterm, Internal, External, Practical).

- Components and weightage.

- Operations:

- Exam scheduling (date, time, division, subject).

- Marks entry screens for faculty.

- Result calculation (GPA/SGPA/CGPA).

- Generation of mark sheets and summary result reports.

3. **Library Module**

- Books catalog (ISBN, title, author, category).

- Student/faculty membership.

- Issue / Return / Renewal.

- Fines and reports:

- Overdue items.

- Usage per program/semester.

### 4.2 Student & Campus Services

**We have:**

- Strong academics and fees modules.

- Materials and announcements.

**We need:**

1. **Certificates and Letter Generation**

- Template-based generation for:

- Bonafide.

- Fee paid certificate.

- Leaving / Transfer certificate.

- Auto-fill from student and program data.

- Download/print for admin/students.

2. **(Later) Hostel & Transport**

- Hostel:

- Room allocation, capacity, hostel fee.

- Transport:

- Routes, stops, route fee, mapping students to routes.

3. **(Later) Alumni & Placement**

- Alumni directory, events, donation tracking.

- Placement:

- Job postings, registrations, offers data.

### 4.3 Administration & Operations

**We have:**

- Faculty and user management.

- System status.

- Import logs and dry-run workflows.

**We need:**

1. **Grievance / Helpdesk**

- Ticket creation by students/faculty.

- Category (academic, administrative, technical, etc.).

- Status tracking and resolution logs.

2. **(Later) HR & Payroll**

- Staff leave requests and approvals.

- Salary structure, payslip generation.

3. **(Later) Inventory / Assets**

- Asset registry by department/lab.

- Issue/return to staff.

### 4.4 Reporting

**We have:**

- Enrollment, fees, materials, subject lectures, attendance thresholds.

- Division capacity vs enrolled.

- Attendance analytics + charts.

- Program performance analytics print view.

**We need:**

1. **Principal-Focused Academic Outcome Reports**

- GPA comparison across divisions and programs.

- NEP Exit eligibility:

- List of students who have reached credit/grade thresholds.

- Exportable for council/university reporting.

2. **Faculty-Specific Reports**

- “My Subjects” dashboard:

- Subject-wise attendance, shortage lists restricted to their courses.

- Materials summary for their subjects.

- Per-faculty lecture counts and coverage.

3. **Student Self-Service Reports**

- “My Semester Snapshot”:

- Attendance per subject.

- Internal marks summary.

- Fee status (paid/due).

- Alerts for:

- Attendance below threshold.

- Fees overdue.

4. **Compliance & Accreditation Reports (Later)**

- NAAC/NBA/other regulator-ready aggregated reports:

- Pass/fail statistics by program.

- Outcome-based education metrics (if/when data is available).

---

## 5. Roadmap Phases

To make this manageable, divide the work into **phases**, each ending with a usable and testable system.

### Phase 0 – Stabilize and Document Current System

**Objectives:**

- Confirm and document:

- Current modules and reports.

- Current roles and access.

- Current database schema.

- Clean up any critical UI or performance issues.

**Key tasks:**

- Review `models.py` and `api_utils.py` and confirm model relationships.

- Ensure `reports.html` and `attendance_report_admin.html` are working and documented for users.

- Address remaining mobile responsiveness issues and PWA caching quirks.

---

### Phase 1 – ERP Core Completion (Academics + Reports)

**Objectives:**

- Fill key academic and reporting gaps to reach a solid “ERP Level 1”.

**Modules and features:**

1. **Timetable Module**

- Add database tables for periods, timetables.

- Implement screens:

- Admin: create/manage timetables by division.

- Faculty: view their timetable.

- Student: view class timetable.

- Add timetable reports:

- Per division, per faculty, per room.

2. **Exam & Result Reports**

- Define exam structures and configure weightage.

- Implement marks entry screens.

- Compute GPA/SGPA per student and per semester.

- Reports:

- GPA comparison across divisions.

- Top/bottom performers by program/semester.

3. **NEP Exit Eligibility Report**

- Use existing credits/grades model (or extend if needed).

- Add report:

- List of students eligible for exit.

- Filters: program, semester, academic year.

- CSV export.

4. **Principal & Faculty Reports**

- Principal:

- Dedicated analytics view combining:

- Division capacity vs enrolled.

- Fees progress.

- GPA/NEP exit reports.

- Faculty:

- Add concrete faculty-specific reports in place of the placeholder:

- “My Subjects Attendance”.

- “My Materials Summary”.

- Absentees/shortage lists for their subjects.

**Result:**

After Phase 1, CMSv5 becomes a strong **Academic ERP** with deep reporting for Admin, Principal, Clerk, and Faculty.

---

### Phase 2 – Student Services and Certificates

**Objectives:**

- Improve student experience and admin efficiency via services and self-service reports.

**Modules and features:**

1. **Certificates Module**

- Define templates for:

- Bonafide, fee paid, leaving/transfer, others as needed.

- Auto-fill with:

- Student details.

- Program, semester, division.

- Fees status (for fee-related certificates).

- Expose:

- Admin/Clerk UI to generate/print certificates.

- Optional: student self-service requests.

2. **Student Self-Service Reports**

- Dashboard for each student:

- Attendance per subject.

- Internal marks summary (when exam module is in place).

- Fee payment history and current dues.

- Simple warnings if:

- Any subject attendance is below threshold.

- Any due fees remain.

3. **Basic Library Module (Phase 2A)**

- Simple version:

- Books catalog.

- Manual issue/return.

- Reports:

- Currently issued books.

- Overdue list.

4. **Communication Enhancements**

- Hook key events (shortage list, fee overdue, result out) to:

- Notifications in the UI.

- Prepare foundation to later add email/SMS/WhatsApp if desired.

---

### Phase 3 – Extended ERP (Admin, Campus & Compliance)

**Objectives:**

- Add non-academic ERP modules and prepare for multi-institute if needed.

**Modules and features:**

1. **Grievance / Helpdesk**

- Ticketing system:

- Create ticket, assign, track status.

- Reports:

- Open tickets by category.

- Average resolution time.

2. **Hostel & Transport (if applicable)**

- Hostel:

- Room allocation.

- Occupancy and vacancy reports.

- Transport:

- Route and fee mapping.

- Transport fee collection reports.

3. **HR & Payroll (Optional, depending on need)**

- Basic staff attendance and leave.

- Salary structure and payslip generation.

4. **Inventory / Assets (Optional)**

- Asset registry and assignment to departments.

- Stock and usage reports.

5. **Compliance & Accreditation Reports**

- Pre-built, exportable dashboards for:

- Pass rates and result analyses.

- Enrollment trends by category.

- Faculty:student ratios.

---

## 6. Reporting Roadmap Summary

To directly answer the “reports” part of the roadmap:

### Already Implemented (Base)

- Enrollment Summary.

- Fees Summary.

- Fees Program Status, with CSV.

- Materials Summary.

- Subject Lectures, with CSV.

- Attendance Threshold (below/above), with CSV.

- Division Capacity vs Enrolled.

- Attendance Analytics (admin) with charts.

- Analytics Program Matrix (printable).

### Planned Additions

**Phase 1:**

- GPA comparison across divisions/programs.

- NEP Exit Eligibility Report.

- Principal Dashboard combining:

- Enrollment, fees, attendance, GPA, NEP data.

- Faculty Dashboard:

- My subjects attendance.

- My materials.

- Shortage lists.

**Phase 2:**

- Student “My Semester Snapshot”:

- Attendance + internal marks + fees status.

- Certificate issue logs.

**Phase 3:**

- Hostel and transport utilization reports.

- Grievance statistics.

- Accreditation/NAAC-style aggregated reports.

---

## 7. Implementation Principles

Throughout all phases:

- **Reuse existing patterns:**

- Use the existing `api_reports_*` + `fetch` + CSV export approach for new reports.

- Follow existing template structure and Bootstrap styling.

- **Role-based access:**

- Make each report/module clearly filtered by role (Admin, Principal, Clerk, Faculty, Student).

- **Incremental delivery:**

- Each new module should be usable by itself when completed.

- Add tests for core business logic where possible.

---

If you want, next we can pick **Phase 1 – one concrete report** (e.g. “NEP Exit Eligibility Report” or “GPA Comparison Report”) and I will help you design its data model, API, and template so that we start executing this roadmap step by step.

Files created/edited in this step: **none** (this is a planning/roadmap document only).